## Slide 1: Chief Cook & Bottle Washer
A recipe database for the efficient chef in everyone

## Slide 2
or

## Slide 3
=
[cod,
tomatoes,
broccoli,
bacon,
a lot of bacon]

## Slide 4: Scrape, scrape, scrape…

## Slide 5: Returns: a list of recipes that use a combination of the ingredients listed

## Slide 6: Part II: What if I don’t have Worcestershire sauce?
Our Website

## Slide 7: Data Sources
Will scrape 3 recipe sites with the most visitor traffic in 2015:
  Allrecipes.com
  Foodnetwork.com
  Food.com
Will fill out forms on Instacart.com

## Slide 8: Work plan – Part I
Index recipes using BeautifulSoup
  Use a dictionary to store information
  {peas: set([url1, url2, url6])
  beef: set([url3, url6])
  onions: set([url4, url5])}
  If user has peas and beef, return url6

## Slide 9: Work plan – Part II
Autofilling Instacart
  Use Python’s Request or Mechanize to log into Instacart and populate with missing ingredients
  Will use a personal Instacart account for project’s purpose

## Slide 10: Work plan – Website
Website will be built using Django.

## Slide 11: Timeline
4th Week
  Figure out exact steps to index websites (Sam)
  and autofill Instacart (Alvin)
5th and 6th Week
  Start indexing websites (both)
  Write code to return relevant recipes (Sam)
  Write code to autofill Instacart (Alvin)
  Test code with a fake index

## Slide 12: Timeline
7th Week
  Index and code should be finished
  Work on web interface using Django (both)
8th Week
  Meet-up with Prof to troubleshoot and finalize the prototype
  Continue working on web interface (both)

## Slide 13: Potential Issues
Recipe website might not list all available recipes via inter-connected links
Is a dictionary the best way to handle a large dataset? Maybe SQL?